## Slide 1: 3. Hypercare – Production Parallel Run
To maintain Data Integrity, we will monitor changes in Teradata and sync up final updates to Snowflake before parallel execution.
Data
DDL
DDL
Data
DDL Conversion Complete
History Data Snapshot
Snapshot Date
History Data Migration Initiated
Track and Log DDL Changes
Track and Log ETL Changes
History Data Loaded
Log Data Change Markers
Initial History Load Complete
Code Freeze
ETL Conversion Complete
Catch Up Complete
DDL Changes Incorporated
ETL
ETL
ETL Changes Incorporated
Parallel Run Complete
Changes in the Teradata ecosystem tracked by the Release Management Process
Delta Data Catch Up
Go Live
Catch Up Data Load
Parallel Run
History Data Load
Conduct Reconciliation Testing on Data and Reports on Illustrative Acceptance and Variance Thresholds:
Control Sum Validation Variance <1% for noncritical tables
Control Sum Validation Variance 0% for critical tables
Teradata
Processed data sync from Snowflake to Teradata
Snow-flake
OUR approach