## Slide 2: Our Approach For Teradata Modernization
Mobilization (~8 Weeks)
Decommission
Technical Modernization
A proven approach that combines technical modernization, user migration, and compliance-led decommissioning executed in parallel to accelerate value realization and minimize disruption.
Business User Migration
Establish foundation through environment readiness, asset inventory, and decommissioning alignment
Environment provisioning and readiness validated
Inventory of assets completed and prioritized
Disposition of unused/legacy assets confirmed
Deliver a refreshed project plan to guide modernization efforts and share with business users to set engagement expectations.
Modernize data platforms by re-architecting, re-platforming, and enabling seamless downstream integration
Transition users to the new system with access setup, parallel testing, UAT, and go-live support
Retire legacy systems and access in alignment with compliance and business readiness.
4A.Start execution of change activities for decommission
4B.Revoke accesses & disable integrations once all dependencies are moved to SF
One Time Activity
1A. Environment readiness
1B. Report Landscape discovery
1C. Confirm Disposition & prioritize assets
1E 1. Finalizing list of unused objects
Rearchitect
3A.Business User Onboarding by Domain/segment
3D.Parallel Runs and UAT Recon to start UAT
3F.Signoff from the Business
3C. Execute Change Activities
3G.Go-Live
Retire
2D. Target State Design
Mobilization Outcomes
Target-state architecture design finalized
Data models and pipelines (incremental and historical) are configured, modernizing and optimizing Teradata data foundations.
Legacy reports/extracts/semantic models/DB views transformed for SF compatibility
Make downstream(like SAS) connections compatible to SF
Downstream systems integrated and validated through SIT
Technical Modernization Outcomes
Users onboarded with SF access/roles and trained.
Parallel runs between Teradata and SF and reconciliation/regression testing continues until UAT sign-off
UAT signed off at domain/segment level.
Go-live readiness approved and executed at domain level.
Business User Migration Outcomes
All Domains/segments marked "Ready for Decommission“
Decommission change activities started, access revoked, and integrations disabled
Compliance closure completed
Final decommissioning sign-off
Decommission Outcomes
Replatform
2E.Design, Configure History Data Pipeline
2F. Design, Configure Incremental Data Pipeline
3E.UAT by domain/segment
2C. Design new data model
2A. Logical grouping of assets
2G.System Integration Testing/Performance testing
2B. Document rationale & data points to support data model change
4D.Decommission Teradata
3B. Migrate Business User Consumption
Domain/segment wise
See Appendix for Detailed Assumptions 1 This is not a critical path for existing mobilization and starting tech modernization phase.
1D. High-Level Modernization & Architecture
Activity for Each Asset
Recurring Activity by Domain/Segment
Notes: and share with business users to set engagement expectations.

## Slide 3
DDL Migrator Agent
Code Converter Agent
Report Migration Agent
Team of helper agents & tools
Data Assist- Migration Agents
Testing Agent: Data & Reports
Report Rationalization
Migration Phase
Code Optimization Agent
Data Assist
(Code Converter, Travis, etc.,)
Identify reports which need to be considered for migration
Data Assist - DRECT
2
3
4
5
6
Data Assist-Optimization Agent
Report Rationalization
1
Inventory Dependency Tracker
Track Agentic Conversion Progress
Report Rationalization Data Assist - DRECT
Reverse engineers the BTEQ, Informatica code, Control-M and database metadata to identify object dependency, generate source to target mapping and lineage.
DDL Migrator Agent
Converts Teradata DDL scripts into Snowflake DDL scripts
Code Converter Agent
Converts BTEQ, Informatica code into Snow-SQL
Data Migration Agent
Generates configuration for the bulk upload to Elevance Health built data ingestion framework Falcon
Testing Agent
Generates and executes test cases for DDL, BI/SAS reports, data during SIT, UAT and Regression testing
Code Optimization Agent
Code optimization agents monitors queries and recommends ways to optimize for performance and cost.
1
2
3
4
5
6
Convert table, views DDL definitions of of the custom objects required by reports finalized by
Convert SQLs, Stored procedures, Packages, Triggers from custom data layer set up for reports to target MS SQL platform