## Slide 1: Our approach
We recommend a phased approach to reduce uncertainty and maximize the likelihood of a successful migration.
1
Report Rationalization & Pilot
• Report Rationalization : Execute AI accelerated report rationalization of existing BOBJ reports
• Harden Platform Disposition Rubric Through Pilot: Harden the platform disposition rubric informed by findings from report rationalization and execution of a pilot
• Validate Report Rationalization and Platform Disposition with business owners to freeze the BO report inventory scope for migration
Deliverable: Rationalization (deduplication, code modularization)
Tools: Data Assist - D-RECT, Report Rationalizer
2
Report Migration
• Utilize rationalization findings and Platform Disposition to shape an optimal migration strategy and release plan
• Accelerate conversion, development and migration of Data Objects Tables, Views, Materialized View and metrics logic using Data Assist
• Leverage Data Asist – CATE to expedite data validation, reconciliation, regression testing of converted, newly developed reports
Deliverable: Optimization & performance tuning; code dev/conversion in Cogito SQL/Databricks (rebuild BO query objects); data validation (counts, reconciliation, totals)
Tools: Data Assist – Deloitte Code converter, Report Automator, CATE – Validation Engine
3
Hypercare
Representative efficiency gains (directional – to validate)
Inventory Reduction: 50-60%
Conversion Productivity: 30%
Adoption Ramp-Up: 20–30%
4
Program Management, Change Management & Adoption
Establishes the steering-committee cadence, RAID/risk management, staffing oversight, and status reporting that keep rationalization, migration, and adoption moving as one governed program.
Rationalizing before we migrate turns a platform change into a lasting, sustainable reporting foundation.
Parallel Runs
Support production parallel runs and facilitate business validation in Production to obtain business-signs off for Cutover
Transition
Upon successful completion of parallel runs, transition the application to Lights-On team to enable decommissioning of the legacy application
• Execute Prod parallel, complete cutover and transition
Deliverable: Optimization & performance tuning; code dev/conversion in Cogito SQL/Databricks (rebuild BO query objects); data validation (counts, reconciliation, totals)
Tools: Data Assist – Deloitte Code converter, Report Automator, CATE – Validation Engine

## Slide 2: Our approach
We recommend a phased approach to reduce uncertainty and maximize the likelihood of a successful migration.
1
Report Rationalization & Pilot
• Extract BO repository metadata (CMS, universes, Webi/Crystal reports) via the BI Platform SDK, Query Builder, or BIAR export
• Decode the BO Universe semantic layer to trace object lineage from report to source database
• Assess complexity and cluster similar reports using NxN/hierarchical clustering on BO metadata extracts to flag duplicates
• Validate rationalization recommendations with business owners to freeze the BO report inventory scope for migration
Deliverable: Rationalization (deduplication, code modularization)
Tools: Data Assist - D-RECT, Report Rationalizer
2
Report Migration
• Utilize rationalization findings to shape an optimal migration strategy and release plan
• Convert and migrate Data Objects Tables, Views, Materialized View and metrics logic in existing Business Objects reports to finalized target system
• Develop code and conversion in BO universe query objects to Cogito SQL, Databricks or Power BI
• Develop code and conversion in BO universe query objects to Cogito SQL, Databricks or Power BI
Deliverable: Optimization & performance tuning; code dev/conversion in Cogito SQL/Databricks (rebuild BO query objects); data validation (counts, reconciliation, totals)
Tools: Data Assist – Deloitte Code converter, Report Automator, CATE – Validation Engine
3
Hypercare
Representative efficiency gains (directional – to validate)
Inventory Reduction: 50-60%
Conversion Productivity: 30%
Adoption Ramp-Up: 20–30%
4
Program Management, Change Management & Adoption
Establishes the steering-committee cadence, RAID/risk management, staffing oversight, and status reporting that keep rationalization, migration, and adoption moving as one governed program.
Rationalizing before we migrate turns a platform change into a lasting, sustainable reporting foundation.
Parallel Runs
Support production parallel runs and facilitate business validation in Production to obtain business-signs off for Cutover
Transition
Upon successful completion of parallel runs, transition the application to Lights-On team to enable decommissioning of the legacy application
• Execute Prod parallel, complete cutover and transition

## Slide 3: Guiding Framework for Platform Disposition
A combination of art and science is leveraged to recommend the next best action for each BOBJ report.
1
Usage Information from BOBJ metadata
2
Source Data, Report visualization, Interaction mode, Audience, Latency
3
Semantic Complexity Report query complexity based on number of joins, metrics
4
5
Code Repository- Table, View DDLs, Stored procedures, packages
6
Latest Architecture & Data Flow Diagrams
Continue to run as-is until retirement date
Retire
Lift and shift with optimizations
Replatform
Redesign the asset to address the required changes
Rearchitect
Existence of Similar Data/Functionality in Other Assets
Is consolidation feasible ?
Is the consolidation towards net new asset or an existing asset ?
Stability of the Asset
Any performance issues in the asset?
Assets have frequent defects?
Evaluate Internal and External Dependencies
Analysis of identified data and functional dependencies
Upstream and downstream dependencies
Feedback from Business stakeholders
Inputs from Asset Owners & Support Teams
Inputs
Considerations Used
Disposition
Complexity
# of tables, run # of Reports, ETL scripts,
Skillset required, Time investment & Planning
Volume of Data
Business Usage Metrics
Number of users
Frequency of usage
%age of objects actively used
*Usage reflects last 90 days access and usage activity for the Teradata assets by the identified consumers.
Notes: IDMC impact

## Slide 4: Our Approach
Hypercare
3
Migration
2
Iteratively migrate the legacy data based on multiple functional areas or grouped during the planning phase in potentially deployable increments, and increase efficiency and quality through frequent feedback and improvement loops
Execute Prod parallel, complete cutover and transition
Typically, 2- to 3-weeks (shorter is better)
Initiate and plan the project, develop the roadmap
Program Increments (timeboxed efforts to deliver value in meaningful chunks)
The individual workstream will execute using our three-part phased approach, which has been proven to accelerate and de-risk program delivery to realize tangible business value.
Up to 12 weeks
Program Management & Governance
Establish the key functions required to govern program strategy and execution, manage staffing needs, monitor delivery progress and quality, and provide change management support
Prioritize Use Cases, Enterprise and Domain Assets and Source Systems
Incorporate dependencies and co- relationships between Enterprise and Domains Assets
Roadmap &
plan, validate use case and data domain tranches
Current State Architecture
Future State Architecture
Technology blueprinting
Technology tooling options
Upstream & downstream Capabilities
Automation framework
Data Mgmt. & Security
ARB Review
Data Security (Standards, Tokenization, Access Control etc.)
Agile Pod-based Delivery
Test Automation
Integration Management Across Enterprise
Test & Deploy
Design & Build
Refine Scope
Enable New Capabilities
Agentic-led Automation Approach
Parallel Runs
Support production parallel runs and facilitate business validation in Production to obtain business-signs off for Cutover
Transition
Upon successful completion of parallel runs, transition the application to Lights-On team to enable decommissioning of the legacy application
Discovery & Planning
1
Typically, 6-8 weeks
4